## Slide 1: Software Engineering Metrics
Linda M. Laird
“In Praise of Defects”
Stevens Institute of Technology

## Slide 2: Some Quotations
“If debugging is the process of removing bugs, then programming must be the process of putting them in.” Unknown
“No software system of any realistic size is ever completely debugged --- that is, error free.” Edward Yourdon and Larry Constantine[i]
“…defects do follow a Rayleigh pattern, the same as effort, cost, and code constructed. This curve can be projected before the main build begins; it can be finely tuned. It is the key ingredient for the statistical control of software reliability.” Lawrence H. Putnam and Ware Myers
[i] Yourdon and Constantine, Structured Design:
Fundamentals of a Discipline of Computer Program
and Systems Design, Prentice-Hall,
Englewood Cliffs, NJ, 1979

## Slide 3: Some Questions:
Your system has no reported field defects. It was released six months ago. Is it time to break out the champagne?
You are building a commercial application. Your CEO, who is very dedicated to quality, directs you to find and fix 99% of the bugs before you ship. What is your response?

## Slide 4: Some Answers
Zero Defects?
  HP had a system with no reported field defects. Initially, it was thought to be an example of “zero defects.” They later discovered that was because no one was using it.[i] Be very careful to understand the usage of your system if the number of reported field defects is significantly lower than expected. It may be due to low usage.
Fix 99% of the Bugs?
  Studies repeatedly show that finding and fixing 99% of bugs is near impossible, and very costly. Our suggestion is discuss the defect benchmark data with your CEO, and to suggest that a reliability or availability target may be more appropriate.
Ref: From Kan

## Slide 5: In Praise of Defects
Are defects good or bad?

## Slide 6: The Silver Lining of Defects
Defects are real, observable manifestations and indications of the software development progress and process
  From a schedule viewpoint – progress
  From a quality viewpoint – early indication
  From a process engineering – indicate effectiveness of different parts of the process and targets for improvement
You can see them, count them, predict them, trend them
If you pay attention – they give a wealth of understanding and insight into your project and your software process

## Slide 7: Defects Table of Contents
Faults and Failures
Defect Severity Classification
Defect Dynamics and Behaviors
Defect Projection Techniques and Models
  Dynamic Models
  Static Models
    Defect Removal Efficiency
    Coqualmo
Defect Benchmarks
Cost Effectiveness Of Defect Removal
Using Defect Data
Some Paradoxical Patterns for Defect Data
Key Concept – Make sure you understand Coqualmo Model

## Slide 8
Faults
Defects
Bugs
Failures
Errors
?

## Slide 9: Defects and Reliability
A fault leads to a failure.
Defect Metrics are measuring Faults (aka Bugs).
Reliability Metrics are measuring Failures.
People make errors.
These are key concepts – REMEMBER THEM – especially the difference between faults and failures

## Slide 10: Faults vs. Failures
If the code that contains the faults is never executed in operation…….
Then
the system never fails. And the Mean Time Between Failures (MTBF) -> Infinity
Conversely….
If the there is only 1 fault in the entire system, and it is executed every time, then the system has no reliability, and the MTBF -> 0.
Failures only occur in operation.
Faults are defects in the system that may or may never be seen in operation.

## Slide 11: Measuring Defects
Defect Density: Standard quality measure
  Number of defects per KLOC or FP
Defect Arrival Rates/Fix Rates: Standard Process and Progress Measurements
  Defects detected/fixed per unit of time (or effort)
Injected Defects: Defects which are put into the product (due to “errors” which people make)
  When you have excellent processes, you have fewer injected defects
  You can never know completely, how many injected defects you have in your product – you can only estimate them
Removed Defects: Defects which are identified and then taken out of the product
  Due to some defect removal activity, such as code reviews

## Slide 12: Defect Severity Schemes
Faults can range from crucial to inconsequential
Must have a severity scheme that allows you to differentiate
Severity scheme needs to be based upon the project
  Want to focus on defects that will actually impact your project and product performance

## Slide 13: Defect Severity Classes
Equivalence class of defects…set of defects which have ~ the same impact on the project
  Typically a combination of subjective, indirect metric which considers both the impact on development progress and to the user if it were to be delivered to the field
Typically critical, major, minor, or some numerical scale
  More than 5 points is usually unmanageable
  Most projects tend to use a 4 point scale, and the lowest priority tends to be rarely fixed
When analyzing defect data
  Can separate to individual classes
  Or Use Totals
  Or Combinations

## Slide 14
Defect Dynamics and Behaviors

## Slide 15: Defect Dynamics and Behaviors
Defects have certain dynamics, behaviors, and patterns which are important to understand in order to understand the dynamics of software development
This is information that should become part of your “intuition” about software development – your knowledge that this is how software development typically behaves.

## Slide 16: Projected Software Defects
In general, follow a Rayleigh Distribution Curve…can predict, based upon project size and past defect densities, the curve, along with the Upper and Lower Control Bounds
Time
Defects
Upper Limit
Lower Limit

## Slide 17: Defects vs. Effort
Linear Relationship Between Defects and Effort (e.g, Staff Months)
Defects
Effort
Due to non-linear relationship of effort to productivity
Source: Putnam & Myers

## Slide 18: Defects Detected tends to be similar to Staffing Curves – time lag for error dectection
Source: Industrial Strength Software, Putnam & Myers, IEEE, 1997
Time
People
Defects

## Slide 19: Which is related to Code Production Rate
And all tend to follow Rayleigh Curves
Note: Period during test is similar to exponential curve
Source: Putnam & Myers
TEST
Code Production
Rate
Time
People
Defects

## Slide 20: What conclusions can YOU draw from this?
My view: People tend to make errors (which lead to defects) at a relatively constant rate…..
  E.G., the more people and the more effort….the more defects (unless, of course, they are working to prevent or remove defects)

## Slide 21: Defect Density vs. Module Complexity
The bathtub chart
Average Component Complexity
Defects per KLOC
Ref: Hatton, Les, “Why don’t we learn from our mistakes?”, 1997
Where do you want to be?

## Slide 22: Implications of the Bathtub Curve
Concentrate defect detection on modules that have either very high or very low complexity
Truncate complexity to force fewer defects
Defects per
KLOC
Average component complexity
Ref: Hatton, Les, “Why don’t we learn from our mistakes?”, 1997

## Slide 23: Defect Density vs. System Size
Ref: Putnam and Myers, Industrial Strength Software, 1997
10^2 10^3 10^4 10^5 10^6 10^7
10^5
10^4
10^3
10^2
10
1
Defects
Effective Source Lines of Code
Defects found from Integration to Delivery – QSM Data Base
Notes: Although the number of defects varies widely based on the size of project, you can see the trend, which is relatively linear.

## Slide 24: US Industry Ave. for Software Defects
Below Average
Above Average
Source: Jones, Applied Software Measurement, 1991, Mcgraw-Hill, p 165
Total Potential Defects
App Size in FPs
Basically, the same trend as previous chart
Notes: The details are different…but trend and pattern is the same as the Putnam and Myers data.

## Slide 25
Defect Projection Techniques and Models

## Slide 26: Defect Projection Techniques and Models
The objective of defect prediction and estimation techniques and models is to
  project the total number of defects
  their distribution over time.
Types of techniques - vary considerably
  Dynamic models are based upon the statistical distribution of faults found.
  Static models use attributes of the project and the process to estimate the number of faults.
Static models can be used extremely early in the development process, even before the tracking of defects begins.
Dynamic models require defect data from the project, and are used once the tracking of defects starts.

## Slide 27: Dynamic Defect Models
Based on predicting, via calculations or tools, the distributions of faults, given some fault data.
  Primary concept: the defects do follow distribution patterns, and given some data points, you can generate the arrival distribution equations.
There are many different defect distribution equations
  Primary ones are Rayleigh, Exponential, and S-Curves.
    Rayleigh distributions are for modeling the entire development lifecycle
    Exponential and S-Curves are applicable for the testing/deployment processes.

## Slide 28: Rayleigh and Exponential Curves
Both in the family of Weibull curves;
  Which have the form of:
    F(t) = 1 – e(-t/c)m ;
    f(t) = (m/t)*(t/c)me (-t/c)m
  For m = 1Exponential Distribution
  For m = 2  Rayleigh Distribution

## Slide 29: Dynamic Distribution Curves
S-Shaped Curve
Exponential
Time
Cumulative
Failures
Found
Rayleigh Curve
Note-there are infinite Rayleigh, S, and Exponential curves. These just give you a look at the shapes.

## Slide 30: Defect Distribution functions
There are 2 primary functions in defect distribution
  f(t) = Probability distribution function (PDF) of arrival rates of defects
  F(t) = Cumulative distribution function (CDF) of total number of defects to arrive by time t.
They are related by:
  F(t) =
And f(t) describes the distribution of the defect arrivals– it can be a uniform distribution, normal, or other distributions

## Slide 31: Rayleigh Model
Defect Arrival Rate (PDF) – the number of defects to arrive during time t =
Cumulative Defects (CDF) -- the total number of defects to arrive by time t =
Where the c parameter is a function of the time tmax that the curve reaches its peak
c = tmax * sqrt (2)
K=total number of injected defects

## Slide 32: Plotting the graphs/working with the fxns
F(t) = probability of 1 defect arriving by time t (K=1 – e.g., total number of defects)
f(t) = probability of defect arriving at time 1 (K=1)
What do these charts mean?
Also, if c is supposed to = tmax* sqrt(2), does it work?

## Slide 33: Plotting the graphs/working with the fxns
These are all for K = 1.
For case 1, tmax ~ = 1.4, => c = ~ 1.96 (close to 2)
For example, the probability that the defect will arrive at time 2 is ~.39, and the probability that it has arrived by time 2 is ~.62
For case 2, tmax = ~7 => c = 7*1.4 = 9.8 (almost 10)

## Slide 34: Predicting defects using data points and the Rayleigh Distribution
This means you can – assuming a Rayleigh Distribution….
  Mathematically determine the curve and the equation, as long as you’ve hit the maximum.
Also, the percent of defects that have appeared by tm = 100*F(tm)/K = 100*(1 – exp (-.5)) = 40%. Therefore, ~40% of the defects should appear by time tm.

## Slide 35: Methods for using the Rayleigh Distribution
Given n data points, plot them
Determine tmax (the time t at which f(t) is max)
Then since you have the formulae
Where F(t) is the cumulative arrival rate,f(t) is the arrival rate for defects, and K is the total number of defects…
And you can then use these to predict the later arrival of defects.

## Slide 36: Extremely Simple Method – the 40% rule
Given that you have defect arrival data, and the curve has achieved its maximum at time tm (e.g., the inflection point), you can calculate f(t), assuming the Rayleigh distribution. The simplest method is to use the pattern that ~40% of the total defects have appeared by tm. This is a crude calculation, but is a place to start.

## Slide 37: Extremely Easy Method Example
Tm -> 7
Therefore, expected total number of faults = 429*(100/40) = 1072 or ~1075
Then you can determine f(t), since you know K and Tm
Given the data shown below (429 defects by Tm) – determine f(t) and F(t)

## Slide 38: Example continued
Since:
Then substituting in:
  f(t) = 1075 * t /49 * e- t^2 /98
    = 21.93 * t * e- .01t^2
  F(t) = 1075 *[1 - e- .01t ^2]
Then you could plot this out on the same chart and see how well it matches the data.

## Slide 39: Predicting Arrival Distributions: Method 2
You can solve for f(t) by using tmax and one or more data points to solve for K and f(t). The simplest way is to take just one data point.

## Slide 40: Example: 594 Faults found by day 9
What is the arrival function f(t)? Need tmax and K to determine f(t).
Tmax -> 7

## Slide 41: Then what would you do?
Solve for K (use t = 1, defects = 20) => K=20*49/e(-1/98)= ~990
You now have an equation:
Then plot out the equation and use it to predict arrival rates (and also see how well it matches to data!)

## Slide 42: Statistically Correct?
At least three points are needed to estimate these parameters using non-linear regression analysis, and that further statistical tests (such as Standard Error of Estimate and Proportion of Variance are necessary) for these parameters to be considered statistically valid.
In the case where high precision is important, use a statistical package or one of the reliability tools to calculate the line of best fit.

## Slide 43: Statistically Close?
You can use either of the two previous methods…
Or as an interim, and easier step, you can calculate K for all known values of t and f(t), and then take the mean and standard deviation.
That is, K= (49*f(t) * e –.01*(t^2))/t. These calculations are easily performed with a spreadsheet.
Note:
  these calculations are sensitive to tm
  although they are not completely valid in a statistical sense, they give the statistically-challenged practitioner a relatively easy method for calculating the distribution functions, with some initial control limits. Considering the precision of the typical data, this seems reasonable

## Slide 44: What do these charts mean?
If the defect data is a reasonable fit for a rayleigh curves…then you can use it to predict outstanding defects, and defect arrival rates

## Slide 45: Method 3: Predicting the arrival rates given total number of defects and schedule
Once you predict the total number of defects expected over the life of a project, you can use the Rayleigh curves to predict the number of defects expected during any time period by using the equations below. You can also compare projected defects with actual defects found to determine project performance.
Td is the total duration of the project, such that 95% of all defects have been found.[1] K is the total number of faults expected for the lifetime of the delivery.
Then the defects for each time period t is:
  f(t) = (6 K/ (Td2))*t*e ^(-3(t/ Td )2)
[1] The 95% number here is used as a reasonable target for delivery. The equations are derived from F(Td)/K = .95 Another percentage would result in slightly different constants in the equations.

## Slide 46: Example: Method 3
Assume that:
  similar projects have had a defect density of 10.53 defects per 1KLOC
  the predicted size is 100KLOC.
  you expect to have 5% fewer defects (process improvements!).
  therefore, you project that the total number of defects for this project will = 10.53*100*.95 = 1000.
Then
  Since f(t) = (6 K/ (Td2))*t*e ^(-3(t/ Td )^2)
  And given Td=26 weeks
  Then
    f(t) = 6000/676 * t * e ^ (-3/676* (t^2))
    f(t) = 8.76 * t * e ^ (-.00444*t^2)

## Slide 47: Example Continued - Graphically
The expected distribution of faults would be:
Based upon the distributions in your data from prior projects, you can add in control limits. You may want to use 2SD which will give you a 95% confidence range of performance.
If you do not have data from prior projects, you can still project overall defect densities in a number of ways, as discussed later in this lecture, and use the same technique to project arrival rates.

## Slide 48
Why would you want to predict defect arrival patterns from the schedule?
To allow you to compare what is actually occurring, to what you predict will happen

## Slide 49: Tools
The Rayleigh model is used in a number of tools. Some of the more notable ones are:
  SPSS (Regression Module)
  SAS (by SAS)
  SLIM (by Quantitative Software Management)
  STEER (by IBM).

## Slide 50: S-Curves and Exponential Arrival Distribution Models
Once testing begins, exponential and s-curve functions (rather than Rayleigh) are the primary modeling functions for defect arrivals.
“S-Shaped” Arrival Curve
Exponential
Time
Defects
Found
(Arrival
Distribution –
f(t))
Time
S-Shaped Curve
Time
Cumulative
Defects
Found – (e.g.
F(t))
Exponential

## Slide 51: S-curves
Resemble a S
  a slow start
  a much quicker discovery rate
  a slow tail-off at the end
Based on the concept
  initial defects may be more difficult to find because of either the length of time for error isolation, or due to crucial defects which need to be fixed before others can be found
Multiple S-curve models; all are based upon the non-homogeneous Poisson process for the arrival distribution. One equation for S-curves is:
F(t) =

## Slide 52: Exponential Distributions
F(t) = K*(1 – e-λt)
f(t) = K*(λ t* e-λt )
Exponential
Time
Cumulative
Failures
Found
K – total number of defects

## Slide 53: Using exponential curves
Given a set of data points, you want to know K. The techniques are similar to those for Rayleigh curves. You can:
Use Reliability/Statistical Analysis Tools
Solve for a few points
(Eyeball in your own K…but don’t tell anyone I said that).

## Slide 54
Some of my students have suggested that these patterns sound like a lot of ….

## Slide 55
Let us look at some results….

## Slide 56: Empirical Data for the Rayleigh Models - 1
Putnam and Myers (1992) - total defects projected using Rayleigh curves within 5% to 10%. (!!)
  Others were not as close, but the data may have been dirtier.
Biswas and Thangarajan (2000) from Tata Elxsi Ltd reported on using a Rayleigh model successfully on over 20 projects
IBM Federal Systems in Gaithersburg, MD using their STEER software tool estimated latent defects for 8 projects and compared the estimate with actual data collected for the first year in the field. The results were “very close.”
Ref: Thangarajan & Biswas,
“Mathematical Model for Defect Prediction
across Software Development Lifecycle”
Ref: Hollenback, “Quantitatively Measured Process
Improvements at Northrop Grumman IT,” 2001

## Slide 57: Rayleigh Results -2
Below are charts from Northop Grumman [ii] in 2001, which show their successful use of the Rayleigh Model to predict test defects from defects found earlier in the development cycle.
Defect Discovery Rayleigh Curve
All Test Defects
Feb 03 Prediction = 14.55 defects
Feb 03 Actual = 15 defects
.14 defects per K LOC/month
Prediction = 1.44 defects
Actual = 1 defect (last week of May)
Defect Discovery Rayleigh Curve
Build .75 Test Defects

## Slide 58: Results - 3….
With small projects, there are fewer data points, and therefore, less confidence.
Some suggest Weibull curves with m=1.8 as the best fit, but the manual calculations become more difficult

## Slide 59: Results - 4
Over the past 15 years, and with the move to higher SEI levels, much more defect data has been recorded than ever before.
Even so, organizations will vary from the standard patterns. Defect arrival rates do tend to follow the Rayleigh curves, and the equations can be finely tuned to match an individual environment.

## Slide 60: Recommendations for Dynamic Models
Start tracking and using your defect data if you are not doing it.
Use as many models as possible, compare them with each other, track the results, and see what works best for you.

## Slide 61: Break Time - Get some Caffeine!
Notes: <number>
<footer>
<header>
<date/time>

## Slide 62
Now let us shift gears from Dynamic Models to Static Models

## Slide 63: Static Defect Models
Based upon software development process and past history – not defect data for this project
  Can use extremely early in the dev process
  Useful for evaluating and predicting the impact of process changes on quality

## Slide 64: Fundamental Defect Model
The most useful model I’ve seen for dealing with defects is one developed by Boehm and Jones….
It basically says that given a software project – you have defects being “injected” into it (from a variety of sources) and defects being removed from it (by a variety of means)
Good high-level model to use to guide our thinking and reasoning about defects and defect processes

## Slide 65: Defect Introduction and Removal Model – Boehm and Jones
Inspections
Reviews
Prototyping
Testing
Defects Injected
Defects removed
Rqmts
Coding
Design
The Product

## Slide 66: Defect Model Continued
So, based on this model, the goal in software development, for delivering the fewest defects, is to:
  Minimize the number of defects that go in
  Maximize the number of defects that are removed
...Obviously....
The obviously is actually good --- it means the model matches our intuition

## Slide 67
Defect Removal Efficiency
  A key metric for measuring and benchmarking the process by measuring the percentage of possible defects removed from the product at any point in time

## Slide 68: Defect Removal Efficiency
Both a project and process metric – can measure effectiveness of Quality activities or the quality of a project
DRE = E/(E+D)
  Where E is the number of errors found before delivery to the end user, and D is the number of errors found after delivery.
  The Goal is to have DRE approach 1
Or DREi = Ei / (Ei + Ei+1)
  Where Ei is the number of errors found in a software engineering activity i, and Ei+1 is the number of errors that were traceable to errors that were not discovered in software engineering activity I.
  The goal is to have this approach 1 as well…e.g., errors are filtered out before they reach the next activity
Source: Software Engineering, Pressman, 200, McGraw-Hill

## Slide 69: DRE Examples:
You found 10 defects after you delivered your product. There were 990 defects found and removed before delivery. Your DRE = 990/1000 = 99%.
You found 10 requirements defects when you were in coding and testing. Luckily, you found none after that, and you hope you got them all. During your requirements process, you found 40 requirements defects. What is your DRE for the requirements process? 40/50 = 80%.

## Slide 70: Using the DRE as a Static Model
Projects that use the same team and the same development processes can reasonably expect that the DRE from one project to the next are similar.
For example, if on the previous project, you removed 80% of the possible requirements defects using inspections, then you can expect to remove ~80% on the next project.
Or if you know that your historical data shows that you typically remove 90% before shipment, and for this project, you’ve used the same process, met the same kind of release criteria, and have found 400 defects so far, then there probably are ~50 defects that you will find after you release.

## Slide 71: Defect Removal Matrix
Matrix which identifies both where defect was found as well as inserted
  The more steps in your process, the bigger the matrix
Useful as an analysis tool for process
Allows calculation of efficiencies of test removal for each step in process.
Kan

## Slide 72: DRE Matrix Example:
Given matrix at right
The number of total defects removed in the design review =
Defects injected in coding phase =
Defect Removal of each step
  Rqmts Review =
  Design Review =
  Testing=
Lets try doing this

## Slide 73: DRE Matrix Example
Given matrix at right
The number of total defects removed in the design review = 18
Defects injected in coding phase = 25
Defect Removal Efficiency of each step
  Rqmts Review = 5/16 = 31%
  Design Review = 18/11+27=18/38=47%
  Testing=45/20+25=100%
Notes: On defects, loook at how to calculate the defect removal efficiency in Kan. That should help.
The idea is to see how many defects were taken out in a given step, vs. how many were there to begin with.
the way the matrix works is that the rows indicate the number taken out in a given step, and the columns indicate where the fault was introduced. so design reviews took out 8+10.
unfortunately, there still were 3 + 17 more faults (from rqmts and design) that were not found. so the total number that could be found at that point =8+10+3+17=38.

## Slide 74: Using the DRE Matrix
What does this Matrix tell you? If it were your project, what would you do?
First, I’d extend it to have customer reported data (this is just a short coming of this example)
Next, with the data we have, I’d
  Focus on improving the design review process. Typical rules of thumb for design reviews are 60% to 70% removal vs. the 47% we have here.
  Determine why there are so many design review defects. This seems like a high number vs. the amount of effort usually spent in this phase. Perhaps more prototyping is needed.

## Slide 75: Static Defect Model Tools
Variety of static defect model tools available, some commercially, some freeware
Tools allow tuning for your environment
Will look at one tool, COQUALMO, which was a research project and an extension to COCOMO-II.

## Slide 76
COQUALMO – by Chulani and Boehm
  Defect Analysis Tool from USC
  Extension to the COCOMO estimation model (Software Sizing Model developed by Boehm and others at USC)
  Current data is from the COCOMO clients and “Expert Opinion”
  Need add’l data from more projects to tune the model
  Based on the Defect Insertion/Removal model
  Tool available on our course website

## Slide 77: Coqualmo is a model which predicts…Delivered Defect Density (per KLOC or per FP)
Inspections
Reviews
Prototyping
Testing
Defects In
Defects out
Rqmts
Coding
Design
The Product
Based upon a variety of factors…And which you can tune based on your own experience.
Delivered Defect Density

## Slide 78: Coqualmo Models
2 Separate models
Source: COCOMO II
Size
Software Platform, Product, Personnel, and Project Attributes
Defect Introduction
Number of non-trivial reqmts, design, and coding defects introduced
Defect Removal
Number of Defects per KLOC
Defect Removal Activities (Automated Analysis, Reviews, Testing and Tools)
Notes:   For defect introduction, it uses the COCOMO II project descriptors (size, personnel capability and experience, platform characteristics, project practices, and product characteristics such as complexity and required reliability) to estimate the number of requirements, design, and code defects introduced into the project.
  For defect removal, it uses ratings of a project’s level of use of analysis tools, peer reviews, and execution testing, to determine what fraction of the introduced defects are removed. Its estimates to date are consistent with general project experience and a small number of detailed project data points.

## Slide 79: Defect Introduced (DI) Defined
Defects Introduced (DI) = the sum of the number of defects introduced in the requirements, design, and coding phases
The number of defects introduced in a given phase = A * (size) B * QAF where
  A is a multiplicative constant based upon the phase
  B is based upon size (in KLOC) and accounts for economies of scale
  QAF is based upon the quality of the process, platform, etc.
Algebraically,
  DI =
  Initially, A = 10 for requirements, 20 for design, 30 for code
  B is initially set to 1
  QAF is the quality adjustment factor that is taking into account 21 defect introduction drivers (Platform, Product, Personnel, and Project) from COCOMO

## Slide 80: Example (Using dummy data):
Assume that you calculated the QAF for each phase --- and that you have the following values, and that the model has given you the values for A as shown
This says that the Defects Introduced by phase would be:
Note that the QAFs imply a requirements activity worse than average and a coding activity better than average

## Slide 81: Example continued
If your product had 5K of code, and you used B=1, then you would project:
So you project that a total of 235 defects will be injected into the product

## Slide 82: Defects Introduced
Nominal values, per KSLOC are:
  DI(requirements) = 10;
  DI (design) = 20
  DI (coding) = 30
  DI(total) = 60
E.G., for for every 1K lines of code, the model predicts that, assuming a “nominal situation” there would typically be 60 defects injected into the code, 10 of which were requirements defects, 20 were coding, etc. etc.
For the QAF, the Process Maturity factor had highest impact on defect introduction
  with everything else held constant, it varies result by a factor of 2.5…which says that if you have a very good process, you significantly reduce the number of defects introduced

## Slide 83: Now lets look at defects removed
Inspections
Reviews
Prototyping
Testing
Defects Injected
Defects removed
Rqmts
Coding
Design
The Product
Delivered Defect Density

## Slide 84: COQUALMO – Defect Removal
Initial values determined by experts using the Delphi techniques
Looked at three different removal techniques: Automated Analysis, People Reviews, Execution Testing and Tools
Rated %DRE for 6 levels of effectiveness of technique for each phase (rqmts, design, coding)
For example, I computed residual defects as
  If all techniques “Very Low Effectiveness”  = 60 defects per KSLOC
  If all techniques “Extra High Effectiveness”  = 1.57 defects per KSLOC
  If all techniques “Nominal”  = 14.3 defects per KSLOC

## Slide 85: Summary on COQUALMO model
Mathematical model which takes as input
  Your view of your defect injection drivers
  Your view of your defect removal drivers
Gives you a projection of # of defects remaining in your system
Can be used to estimate impact of “driver changes” on defect density
  “what if” analysis
  “improvement investment” analysis

## Slide 86: LML Commentary
I think the COQUALMO model gives superb base line information, which an organization can use to engineer and the tune is defect prevention, injection, and removal processes.

## Slide 87
Now let us shift gears from Defect Benchmark Data

## Slide 88: Defect Benchmark Data
Data is surprisingly sparse.
Many companies hold it very proprietary.
Easy to misuse the data,
  punishing projects that somehow are not meeting certain benchmarks
  misleading results caused by differences in counting techniques, such as in size, usage, and severity.
Don Reifer[i] has taken a lead in publishing software productivity, cost, and quality data, in hopes of encouraging others to do so.
[i] Reifer, Don, The DoD Software Tech News, “Software Cost, Quality, & Productivity Benchmarks”, July 2004

## Slide 89: Defect Data By Application Domain - Reifer
Application Domain | Number Projects | Error Range (Errors/ KESLOC) | Normative Error Rate | Notes
 |  |  | (Errors/ KESLOC) | 
Automation | 55 | 2 to 8 | 5 | Factory automation
Banking | 30 | 3 to 10 | 6 | Loan processing, ATM
Command & Control | 45 | 0.5 to 5 | 1 | Command centers
Data Processing | 35 | 2 to 14 | 8 | DB-intensive systems
Environment/ Tools | 75 | 5 to 12 | 8 | CASE, compilers, etc.
Military -All | 125 | 0.2 to 3 | < 1.0 | See subcategories
Airborne | 40 | 0.2 to 1.3 | 0.5 | Embedded sensors
Ground | 52 | 0.5 to 4 | 0.8 | Combat center
Missile | 15 | 0.3 to 1.5 | 0.5 | GNC system
Space | 18 | 0.2 to 0.8 | 0.4 | Attitude control system
Scientific | 35 | 0.9 to 5 | 2 | Seismic processing
Telecom | 50 | 3 to 12 | 6 | Digital switches
Test | 35 | 3 to 15 | 7 | Test equipment, devices
Trainers/ Simulations | 25 | 2 to 11 | 6 | Virtual reality simulator
Web Business | 65 | 4 to 18 | 11 | Client/server sites
Other | 25 | 2 to 15 | 7 | All others

## Slide 90: Reading the Previous Chart
Reifers data is Delivered Defects per KLOC.

## Slide 91: Domain Data Comments
Defect rates in military systems are much smaller due to the safety requirements
Defect rates after delivery tend to be cyclical with each version released. They initially are high, and then stabilize around 1 to 2 defects per KLOC in systems with longer lifecycles (> 5 years). Web Business systems tend to have shorter lifecycles (<=2 years) and may never hit the stabilization point.

## Slide 92: Cumulative Defect Removal (Reviews, Inspection,Testing)
Source: Jones, 1991
App Size in FPs
Below Average
Above Average
What does this imply?

## Slide 93: Industry data – SEI Levels
CMM Approach | 
Measure | Average defects/ function points
Typical defect potential and delivered defects for SEI CMM Level 1 | 5.0 Injected .75 delivered
Typical defect potential and delivered defects for SEI CMM Level 2 | 4.0 Injected .44 delivered
Typical defect potential and delivered defects for SEI CMM Level 3 | 3.0 Injected .27 delivered
Typical defect potential and delivered defects for SEI CMM Level 4 | 2.0 Injected .14 delivered
Typical defect potential and delivered defects for SEI CMM Level 5 | 1.0 Injected .05 delivered
Source:
Capers Jones, 1995

## Slide 94: Industry Data
Industry Approach | 
Measure | Average defects/ function points
Delivered defects per industry | System Software - .4 Commercial Software - .5 Information Software - 1.2 Military Software - .3 Overall average - .65
Source:
Capers Jones, 1995
Notes: <number>
<footer>
<header>
<date/time>
Better data from David Consulting

## Slide 95: SEI Defect Removal – General Dynamics Corp.
Diaz & King,
2002 (in Kan)
SEI Level | Delivered Defect per KLOC | % Defects Removed Before Ship
2 | 3.2 | 25.5
3 | 0.9 | 41.5
4 | 0.22 | 62.3
5 | 0.19 | 87.3

## Slide 96: Pop Quiz: Good or bad quality
You estimate that your delivered defect rate is 2 per KLOC. You have a military application. Is this good or bad quality?
Bad….for military

## Slide 97: Latent Defects
Two different studies on millions of lines of debugged and released C and Fortran code by Hatton and Roberts using only static code analyzers found ~6 defects per KLOC. These were faults such as uninitialized variables. Obviously, there are more latent defects in the code than the static analyzers found.
Ref Hatton & Roberts, from Fenton and Pflegger

## Slide 98: Cost Effectiveness of Defect Removal by Phase
The later defects are removed, the more expensive they are to remove.
IBM data – Remus (1983)
  Cost Removal Ratios
    Design/Code Inspection – 1x
    Testing – 20x
    Customer use – 82X
Other Data/Benchmarks – 5 to 10x more for each phase

## Slide 99
Which do you prefer?

## Slide 100: Defects found earlier cost less to fix
Therefore, prefer the red columns rather than the blue ones.
Lets calculate the difference in cost – see what the difference is?
  What are typical rates of costs of bug fixing in design vs. code vs. test (internal)?
  Use 1:20:85
  What is your estimate of % difference in cost for this case?
  If we assume $100 for a fix in design
  Therefore, $2000 for each fix in coding, and $8500 for each fix in testing

## Slide 101: Cost to Find/Fix Defects by Phase
If we use the find/fix cost ratio to be 1:20:85 for Design:code:test, then what is the ratio of the cost for product 1 vs. product 2 is 1590/953 = ~1.6 which is ~70% more … or $160K vs $95K

## Slide 102: Engineering Rules for Cost Of Defect Removal
Ratios will be based upon your situation.
  Do you have one field site or 200?
  Can patches be downloaded easily, or is a site visit required, along with database upgrades?
  Do you have extensive integration and regression testing?
We recommend that you gather your own data and understand the costs for your own environment.
Short of using your own data, we recommend using the following multiplicative factors:
  Cost for fixing in Requirements/Design – 1X
  Cost of fixing in Coding Phase – 5X
  Cost of fixing in Formal Testing Phase – 5X
  Cost of fixing in Field – 5X.

## Slide 103
Using Defect Data
  Measurement Constructs Model
  Examples of Usage

## Slide 104: Using Defect Data
Most projects track defect data
  Very important quality data
Can be used in a variety of ways – 2 are:
  Data to project mgmt while development underway to allow active mgmt based on real information
  Data to process engineers to improve the development process

## Slide 105: Example
Consider that you are a program manager…you might want to know:
  Quality of Component
  Readiness for Release
  Productivity of bug fixing
  Identification of high-risk components
The base measures, for each module, might be:
  Defect Open Date
  Defect Close Date
  Lines of Code

## Slide 106: Defect Constructs – Example
Defect
Closed
Date
Defect Written
Date
Lines of
Code
Defect Density
Cumulative
Defects
Written
Cumulative
Defects
Closed
Defect
Age
Defect
Density
By Component
# of Defects
Open / Closed
By week
Number of
Defects by
Week
Base Measures
Derived Measures
Indicators
Multiple Indicators from a few measures

## Slide 107: Defect Aging Indicator
Defect Age Limit
Are defects being closed out “on time?” Why do we have “old defects”? Especially >=9 weeks? What are they?

## Slide 108: Open/Closed Defect Indicator
When can we release this product? How good will it be?

## Slide 109: Open/Closed Defect Indicator –1
When will the release be ready to ship? How are we progressing?

## Slide 110: Some Commentary
Many things are going on in these projects – these are indicator metrics which help the project manager understand what is going on
Need to also look at other data such as testing progress

## Slide 111: Defect Density by Release (or Module)
Target Range:
.022 to .058
(Historical)
What’s the Quality of Release?Have we done adequate testing on 3 and 5?

## Slide 112: Open Defects – Another Example
What does this tell you?

## Slide 113: What Does this chart Tell you?
Macro:
  Quality: Looks Like the release is improving
  Need to in more detail (trends) at new vs. closed
  Appears that team can fix ~10 defects per week
  When will we be ready to release?

## Slide 114: Analysis of New vs. Closed
For Closed Defects, Mean = 12.3, STD = 2.3 Implications: Appears to be an upper limit on number defects can be closed in a week – and can look at a view of optimistically 15, pessimistically 10.
For New Defects, appears to be trending lower. Implications….looks like 3 to 5 more weeks until ~ 1 or ~2. Also, if you can “explain” what happened week 4 and 7, may be different curve….

## Slide 115: Summary on Defect Constructs
Can use a few base measures to drive a variety of constructs and indicators, which can be very useful in pointing out potential problem areas, and giving “indicators” of what is really going on.
You can design your own constructs to match the information needs of your organization
Need to then analyze the data, use it to supplement historical data, and to make decisions.
Extremely useful in managing a project quantitatively with “eyes open” rather than qualitatively (“Well, I think everything is going ok”)
Defects are real, observable events…as opposed to opinions and hand waving. They are good data. PAY ATTENTION TO THEM, AND USE THEM TO KNOW WHAT IS GOING ON.

## Slide 116: Some Paradoxical Patterns for Customer Reported Defects
Capers Jones pointed out in 1991[i] that there are two general rules for customer reported defects.
  The number of defects found correlates directly with the number of users
  The number of defects found correlates inversely with the number of defects that exist
These general rules seem, at first, to be at odds with each other, but actually, they are inter-related.
  They are both based upon the concept that the more the software is used, the more defects that will be discovered and found.
  If the software has many users, it will have more execution time, and hence, more defects will be uncovered.
  Conversely, if the software is buggy, people will not use less, and fewer defects will be uncovered.
[i] C. Jones, Applied Software Measurement

## Slide 117
Homework

## Slide 118: Class problem 2.
Consider the nominal values for defect insertions and removal from the COQUALMO model. (See table 5 of article)
  If you prevented 40% more defects in the requirements phase, for a 20 KSLOC system, how many defects would you prevent?

## Slide 119: Problem 2, answers.
Consider the nominal values for defect insertions and removal from the COQUALMO model.
  If you prevented 40% more defects in the requirements phase, for a 20 KSLOC system, how many defects would you prevent?
  For a 20 KSLOC “nominal” system, have approximately 20*10 = 200 defects injected. With the nominal removal, there would be 3.2*20 = 64 (from table 5).
  Based on table 5, if we add another 40% step to the bug removal activities for the nominal case, we have the removals of 10%, 40%, 40%, and 40%, which results in .9*.6*.6*.6 = .19 = 19% of the requirements bugs left. Therefore, since we had 200 originally, we have 38 left, so we removed an add’l 64-38=26 bugs.

## Slide 120: Readings
Read Coqualmo Article
Read Defects Chapter

## Slide 121: Project
You are now in system test. . For Theater Tickets, you have the defect arrival data points below. Assume a Raleigh curve
  What do you predict as the total number of bugs in the system? - Use two methods..
  How many bugs do you predict as being left in the system?
  What is the equation that predicts the defects?
  If you shipped at the end of week 6 (and assuming you removed all the defects found at that time), what would you predict as the defect removal efficiency?
If this is a 5,000 LOC program, what would you predict as the remaining defect density after 6 Months?
Should you ship after 6 Months? Why or why not?
Month Found 1 2 3 4 5 6
Defects 13 22 25 22 17 5

## Slide 122: Project Continued
Instead of the data on the previous page, use Coqualmo to predict the number of defects inserted and removed by phase. Assume a “good” development process, and a relatively poor testing process – and use that information to select the values for the factors.