13. Introduction

This plan identifies customers’ objectives, discusses our current processes from the perspective of those objectives, and presents the process changes we plan to make to ensure meeting the objectives. Quality metrics, objectives, and tracking and reporting are discussed. A key milestone list is presented, and resource/investment requirements identified.

13.1 Stakeholders/Objectives

CCPS has a number of stakeholders, with various objectives. This section identifies stakeholders, outlines their objectives, and, where possible, presents quantitative ways to identify how well we achieve those objectives.

13.1.1 MSDS Management

MSDS management views the CCPS project from two quality perspectives:

- Delivery of a system that delights the customer, and opens that market to us in the future. They wish to acquire ATCO as a long term client. The metric that will be used is revenue from ATCO.

- Delivery of the system on time, within budget, and to specification. Even if the system does not generate business, its development (1) should not be a drain on MSDS, and (2) should be a good example of our work. The metrics for the first two are milestones met and development cost/budget. Meeting specifications is yes/no measurement based on system test results.

Objective values for the metrics are given below.

13.1.2 ATCO Management

ATCO views CCPS from the following quality perspectives:

- On-time delivery so that unnecessary cost is avoided. This will be measured by milestones met.

- Elimination of the paperwork so that the cost avoidance potential can be achieved. This will be measured by monitoring successful delivery of transactions and Faxes in operations.

- Simplicity of use so that training and retraining is minimal. This will be measured during the “soak” period by direct observation of the people that will have been trained using the CCPS course.

Objective values for the metrics are given below.

13.1.3 ATCO Users

ATCO users of CCPS will be unionized office staff personnel. They expect the following:

- Simplicity of use. This includes such factors as on-line “Help,” validity checking and hints to correct errors, similarity of format to existing paper flows, similarity of system “look and feel” to others in use, etc. All these will be evaluated by observation and interview during the soak period.

- A desirable work environment - the system and job provide an interesting and challenging situation. This will be measured during the soak by observation and interview.

Objective values for the metrics are given below.

13.2 Quality Objectives

Our quality metrics were identified above. The objectives for each are quantified, where possible at this time, in the table below.

| Metric | Objective |
| --- | --- |
| Market access - future revenue from ATCO | 10% of MSDS revenue from projects for ATCO within five years. |
| On time delivery | Beta start as scheduled and committed |
| Within budget | Total cost not to exceed the contracted amount |
| Meeting requirements | No CRs open on any key feature (TBD) at delivery |
| Paperwork elimination | Successful delivery of all information within the specified times, as determined by our delivery logs and random checks, except in cases where target computers are unavailable |
| Simplicity of use | TBD by HPE |
| Work environment | TBD by HPE |

13.2 Current Process and Capabilities

The current development process is shown in the attached figures, and is documented in Reference 5, as are overall MSDS process improvement plans.

The process has been demonstrated to have the following capabilities:

- Delivers on or before commitment date 80% of the time. Has always delivered at no more than 110% of expected project duration.

- Delivers on or below budget 60% of the time. Has always delivered at no more than 125% of expected budget.

- Has met or exceeded the Policy Deployment goals of MSDS in all areas:

- Severity 1 and 2 defects found within one year by customer

- Find and fix time for Severity 1 and 2 defects

- Find and fix time for Severity 3 and 4 defects

- Customer response time

- Customer Value Added as determined by the MSDS Customer Report Card process exceeds 1.05 and has a rising trend.

Overall, we know that our current process can be relied upon for projects similar to those previously delivered. Including the overall MSDS Quality Improvement Program, it’s capabilities will be sufficient for this project, with the exception addressed below.

13.4 Planned Process Improvements

Reference 5 contains overall MSDS process improvement initiatives. In addition, this project necessitates added attention to human performance issues.

Our previous systems, while similar to this one, have used the MML interface, which is clearly defined, and the standard for the applications. This system will depart from that standard, as the customer has specifically required a GUI running under Windows. We have one experienced Visual Basic programmer on the staff, but no experience in sophisticated interface design.

In order to deal with the situation, we have explicitly scheduled prototyping of the GUI, with a customer approval interval following that. In addition, we plan to acquire a Human Performance Engineer to participate in this activity, to design the “Help” features, menus, and messages used therein. This person will also conduct the on-site evaluations required during the Beta test, and will participate in system test, evaluating the overall human performance aspects of CCPS.

13.5 Other Process Changes

No other process changes are planned.

13.6 Tracking and Reporting Quality Results

Methods for tracking and reporting results are shown in the table below.

| Metric | Tracking |
| --- | --- |
| Market access | Quarterly reports from MSDS Marketing and Sales at MSDS Business Review - revenue anticipated, committed, received |
| On time delivery | Milestone status reported at each Project Meeting |
| Within budget | Expense status reported at each Project Meeting |
| Meeting specification | CR status report by feature commencing with beginning of System Test, reported at Project Meeting |
| Paperwork elimination | Daily examination of delivery logs during integration test and Beta, with daily reporting to whole project by e-mail, and weekly summary to MSDS senior management and customer |
| Simplicity of use | TBD by HPE |
| Work environment | TBD by HPE |

13.7 Key Milestones

All parts of the quality plan are in place already, except for objectives related to human performance. In order to achieve those goals, the recruitment of an HPE is crucial, as are the interface design tasks assigned to that person. The single key milestone associated with this is his/her “on-role” date, planned to be XX/XX/XX. Any deviation from this will require re-planning.

13.8 Resources/Investment

All resources required to implement this Quality Plan are covered elsewhere. The HPE has been budgeted for in the overall Budget and Resources Plan.

This page intentionally blank

See Reference 5 for annual goals for these metrics over the next five years.