2. Introduction

This section summarizes information in the rest of the plan.

2.1 Problem System Description

AT Continental (ATCO) is planning greatly expanded operations. Their current procedures are largely manual, using many-part paper forms and company mail/the postal service, and will not serve well in the expanded environment. The error rate will be too high, and the overall operation too slow. Both will delay revenue acquisition significantly.

2.2 Solution System Description

ATCO will implement a PC-based system (the Central Control Position System, or “CCPS”) concurrently with expansion. CCPS will:

- Provide a single point of entry for current paper forms.

- Transmit data to other systems electronically via terminal emulation of existing interfaces.

- “FAX” confirmation reports to originators of orders.

These features will essentially eliminate the expected problems.

2.3 Product Overview

A single CCPS workstation is a modern PC with the following hardware:

- FAX modem

- Custom X.25 board

- 528 Mb of memory

- 20 Gb hard disk

- LAN/WAN interface ports

Turn-key software on the PC does the following:

- Implements the functions described above

- Provides a Microsoft Windows Graphical User Interface (GUI)

- Provides on-line “Help”

- Provides visual indication of CCPS status (“up” or “down”)

In addition, both User documentation and User training are provided.

2.4 Project Scope

The CCPS project will provide CCPS workstations to mechanize work operations at 50 data entry sites in ATCO. The CCPS project team in MSDS will provide support for six months from the start of the first application. Support beyond this will be negotiated with ATCO.

2.5 Economic Analysis

From the standpoint of ATCO, the proposed workstation is a clear winner. The projected lost revenue if the existing manual/paper system is deployed is $750,000 monthly. The cost of the development, workstations, training, etc., in a fully deployed CCPS environment is less than one year’s savings.

2.6 Key Constraints

Among the constraints on the system, the following have been identified as key for the customer:

- No change can or will be made in the existing legacy systems. CCPS must therefore meet existing interfaces.

- The customer requires a common “look and feel” with existing workstations. Therefore, a Windows environment and Graphical User interface are mandated.

- Severe economic impact will occur if the system is not in Beta test on a schedule agreeing with the expanded operations. The schedule is critical.

From the standpoint of MSDS a large potential revenue stream is at risk. Analysis projects a possible future profit to MSDS from ATCO of several millions of dollars annually. Our performance on this project will significantly affect the possibility of future ATCO business, so our “bid/no bid” decision is critical.

2.7 Development Plan Synopsis

[What is the overall schedule? Start when? End when? Identify major milestones, e.g., delivery of prototype circuit board, start of system test, start of Beta trial, start of deployment interval.]

2.8 Resource Requirements

[What is overall cost to MSDS? How many staff-months are required? What is peak staffing? What are the major Direct Cost items?]

2.9. Key Assumptions

[What are your key assumptions, i.e., those things assumed to be true to complete planning, but which, if not true, have major impact? Note that assumptions are closely related to risk items. If the assumption is not true, a major risk occurs. The difference is that you cannot really generate a contingency plan for the assumptions. You can, and should, schedule activities to verify assumptions, and you can track assumptions. Your only real response to the untruth of an assumption is re-planning, or perhaps abandoning the project. An example assumption is the economic growth of ATCO, which generates the possible revenue. That’s out of your control, but failure for ATCO to grow will surely lower interest in systems like CCPS.]

2.10. Major Risks and Contingency Plans

[Summarize the major risks and your contingency plans if the risks happen.]

2.11. Key Open Issues

[Things that are important, but unresolved. However, they have been planned for in terms of staff, time, and money. They should be resolved in the final plan. An example might be whether documentation was going to be internal or external, with a consequent need to either staff or contract. Beware of too many of these!]

2.12. Recommendations

[Make a clear, concise statement of any actions that are recommended, in the CCPS case, “bid/no bid.”]

This page intentionally blank

This page intentionally blank