8. Introduction

This section discusses special considerations for hardware design and development, identifies hardware deliverables, and presents detailed schedule and resource information.

8.1 Special Considerations

The items discussed below have been identified as issues that must be addressed during development. The estimation and scheduling process has included their impact.

The product must have Underwriter’s Laboratory (UL) approval and meet Electromagnetic Interference (EMI) standards. No other requirements are anticipated. (See Qualification Plan.)

Due to the limited production anticipated, Design for Manufacture impact is low.

8.2 Hardware Deliverables

The hardware/hardware-related deliverables shown in Table 8.2 are required.

8.3 Development Estimates

8.3.1 Estimation Approach

[How were the estimates made? Examples of size measures are function points, lines of code, pages, gates, etc. Examples of processes are Delphi method, expert opinion, automated systems, etc.]

8.3.2 Scope of Estimates

[What’s in the estimates, and what’s not? What tasks are covered, and what are not? For example, a typical preliminary software estimate may include design, code, and unit test, all design documentation, and be loaded with inspection and review effort. More refined estimates will split out the piece parts.]

8.3.3 Estimation Results

Table 8.3.3 shows the estimation results for the hardware deliverables of CCPS. User documentation, project documents, requirements, and software development are treated separately. The data correspond to the intervals shown in task lists and Gantt charts.

8.4 Detailed Scheduling

Table 8.4 shows the final results of scheduling and staffing for the hardware portion of CCPS. The “task” level appears on the project task list.

| TABLE 8.2 |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Deliverable | Supplier | Customer | Accept Criteria | Due Date | CWV | Actual Date |
| Circuit Packs |  |  |  |  |  |  |
| CP Interface Spec | Billy Board | BoardTech (I. Boards) | Joint sign-off |  |  |  |
| Ckt Pack | BoardTech | CCPS |  |  |  |  |
| Devices |  |  |  |  |  |  |
| Wired Equipment |  |  |  |  |  |  |
| Enclosures |  |  |  |  |  |  |
| If you’ve done a detailed hardware task list using “cards-on the-wall,” you’ve got lots of this. For the course, do an example only, not the whole table. |  |  |  |  |  |  |

| TABLE 8.3.3 |  |  |  |
| --- | --- | --- | --- |
| Deliverable | Size | Duration | Effort |
| Deliverable A |  |  |  |
| If you’ve done a detailed hardware task list using “cards-on the-wall,” you’ve got lots of this. For the course, do an example only, not the whole table. If you’re using a vendor, this doesn’t apply at all (although you might like to know the vendor’s view). |  |  |  |

| TABLE 8.4 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Deliverable Task Sub-Task | Supplier/Resp | Duration | Due Date | CWV | Actual Date |
| Interface Spec |  |  |  |  |  |
| Develop Spec |  |  |  |  |  |
| Draft |  |  |  |  |  |
| Inspect |  |  |  |  |  |
| Revise |  |  |  |  |  |
| Baseline |  |  |  |  |  |
| Contract |  |  |  |  |  |
| Sub-task 1 |  |  |  |  |  |
| Sub-task 2 |  |  |  |  |  |
|  |  |  |  |  |  |
| Deliverable 2 |  |  |  |  |  |
| Task A |  |  |  |  |  |
| Sub-task 1 |  |  |  |  |  |
| Sub-task 2 |  |  |  |  |  |
| Sub-task 3 |  |  |  |  |  |
|  |  |  |  |  |  |
| Task B |  |  |  |  |  |
| If you’ve done a detailed hardware task list using “cards-on-the-wall,” you’ve got all this, at least at the “preliminary plan level.” There’s no need to fill this table. Later on, however, such things as inspections and reviews will show up in this table. |  |  |  |  |  |

Explanatory Notes

We have divided project deliverables into four classes, with corresponding special project plan sections, as shown below:

- User Documents

- Product Definition

- Hardware

- Software

There are more possible deliverables than these, e.g., the project plan itself. Cover the development of significant deliverables somewhere that makes sense, at a minimum, in the task list. If necessary, create a new plan section called, e.g., Project Deliverables.

Any design document requiring much effort (almost all of them) should be identified as a specific deliverable, have an associated task, and be scheduled and tracked, at least in the final plan.

The “task/sub-task” approach allows you to get to sufficient detail for accurate scheduling, but can keep the overall number of tracking items manageable at the project level. Tasks go on the project task list, but sub-tasks don’t.

Size of the deliverable in a reasonable unit, e.g., lines of code or feature points for software, gates or devices for hardware, lines or pages for documents. Always estimate the size and effort separately. The size is an inherent attribute of the product, given that a certain technology is chosen. The effort depends on how the job is done, for example, on the skill of the specific person doing the work.

This page intentionally blank